PHANTOM TRACKER

—————————————————

Multi-Object Tracking with Predictive Intelligence

Open-Vocabulary Detection  •  Occlusion Reasoning  •  Re-Identification  •  Predictive Trajectories

Final Group Project  |  30% Weightage

Computer Vision & Applications (MAIB AI 221)

Prof. Kallol Das  |  SP Jain School of Global Management

Team Size: 4 Members

# 1. Project Overview

Phantom Tracker is a multi-object tracking system that goes beyond standard detection-and-follow pipelines. It predicts where objects will go, understands when objects are hidden behind others, and re-identifies objects after they leave and return to the scene — all in real-time from a single camera feed.

The system integrates a Grounding DINO open-vocabulary detection front-end, allowing users to type natural language prompts (e.g., “track the red backpack”) to initiate tracking of arbitrary objects the model was never explicitly trained on. This elevates the project from standard closed-set tracking to an open-world tracking system.

## 1.1 Core Capabilities

- Real-time multi-object detection: YOLOv11 for high-speed detection at 60+ FPS on standard objects

- Open-vocabulary detection: Grounding DINO for tracking any object described in natural language

- Robust multi-object tracking: BoT-SORT / Deep OC-SORT with deep appearance features

- Re-identification after disappearance: OSNet / FastReID to recognize objects returning after extended absence

- Predictive trajectories: Kalman filter + learned motion model to forecast future positions

- Occlusion reasoning: Ghost outline rendering showing predicted position of hidden objects

- Real-time analytics dashboard: Heatmaps, speed graphs, interaction timelines, dwell analysis

## 1.2 Learning Outcomes Alignment

| Learning Outcome | How Phantom Tracker Addresses It |
| --- | --- |
| A. CV techniques for real-world problems | Complete MOT pipeline applied to surveillance, retail, and sports scenarios |
| B. Evaluate CV model performance | Benchmarking on MOT metrics (MOTA, IDF1, HOTA) with ablation studies |
| C. Develop CV applications | End-to-end application with live camera feed, interactive UI, and analytics dashboard |
| D. Integrate generative AI | Grounding DINO (foundation model) for open-vocabulary detection; GAN-based synthetic data augmentation for Re-ID robustness |

# 2. System Architecture

The system is designed as a modular pipeline with four core stages, each owned by one team member. All modules communicate through a shared state object that maintains the current frame, detections, track states, and analytics data.

## 2.1 Pipeline Stages

① Detection Layer Two detection backends running in parallel: - YOLOv11 (primary): Handles standard object classes at 60+ FPS. Optimized with TensorRT for maximum throughput on GPU. - Grounding DINO (on-demand): Activated when user types a natural language query. Runs at ~8–12 FPS but only needs to fire once to initialize a track, after which the tracker maintains it. The key insight: Grounding DINO doesn’t need to run every frame. It initializes a detection, and the tracker takes over. This solves the speed problem elegantly.

② Tracking & Association Layer Core tracking engine using BoT-SORT or Deep OC-SORT: - Appearance features: Deep appearance descriptor extracted per detection, stored in a feature gallery per track ID. - Motion model: Kalman filter predicting next-frame position + velocity. Extended with a lightweight learned motion model (small LSTM) trained on trajectory data. - Association: Hungarian algorithm matching detections to existing tracks using a combined cost of IoU, appearance distance, and motion prediction error. - Occlusion state machine: Each track has states: Active → Occluded → Lost → Deleted. Occluded tracks continue with prediction for up to N frames before transitioning to Lost.

③ Re-Identification Layer Handles identity recovery after objects leave the frame or are lost: - Feature bank: Each track maintains a gallery of appearance embeddings (last K observations). Stored even after track enters Lost state. - Re-ID matching: When a new detection appears that doesn’t match any active track, compare against the Lost track gallery using cosine similarity on OSNet/FastReID embeddings. - Confidence threshold: Only re-associate if similarity > threshold (tunable). Display confidence score to user. - Temporal decay: Gallery embeddings are weighted by recency — more recent appearances have higher weight.

④ Visualization & Analytics Layer Real-time visual overlay and post-analysis dashboard: - Bounding boxes + unique color per ID: Persistent colors so each tracked entity is visually distinct across the entire session. - Trajectory trails: Fading motion trails showing recent path of each object. - Ghost outlines: When a track enters Occluded state, render a semi-transparent outline at the Kalman-predicted position. Visually communicates “the system knows it’s still there.” - Predicted future path: Dotted line extending from current position showing where the motion model predicts the object will move in the next 1–2 seconds. - Analytics dashboard (side panel): Cumulative heatmap, per-object speed graph, dwell-time analysis, interaction timeline (when objects come within proximity), entry/exit counts.

# 3. Twelve-Week Project Timeline

The timeline is structured in four phases: Foundation (Weeks 1–3), Core Development (Weeks 4–7), Integration & Innovation (Weeks 8–10), and Polish & Presentation (Weeks 11–12).

| Week | Phase / Focus | Key Deliverables | Owner(s) |
| --- | --- | --- | --- |
|  | PHASE 1: FOUNDATION | • |  |
| 1 | Literature review & dataset setup | • Survey MOT papers (ByteTrack, BoT-SORT, Deep OC-SORT) • Download & preprocess datasets (MOT17, MOT20) • Set up Git repo, Docker environment, GPU access | All |
| 2 | Baseline detection pipeline | • YOLOv11 inference pipeline on video streams • Grounding DINO integration with text prompt input • Benchmark FPS on target hardware | M1 + M2 |
| 3 | Baseline tracker integration | • BoT-SORT / Deep OC-SORT running on YOLOv11 detections • Basic bounding box visualization with ID labels • Initial MOTA/IDF1 scores on MOT17 validation | M2 + M3 |
|  | PHASE 2: CORE DEVELOPMENT | • |  |
| 4 | Re-ID module development | • Train/fine-tune OSNet or FastReID on Market-1501 • Feature bank implementation with temporal decay • Re-ID matching logic: Lost track gallery comparison | M3 |
| 5 | Motion prediction + occlusion engine | • Enhanced Kalman filter with velocity/acceleration • Occlusion state machine (Active/Occluded/Lost/Deleted) • LSTM motion predictor training on trajectory data | M2 |
| 6 | Open-vocab detection integration | • Grounding DINO → tracker handoff pipeline • Text prompt UI for specifying arbitrary objects • Mid-project presentation (Week 6 deliverable) | M1 + All |
| 7 | Analytics dashboard (v1) | • Heatmap generation from trajectory data • Speed/acceleration graphs per tracked object • Entry/exit counting and dwell-time analysis | M4 |
|  | PHASE 3: INTEGRATION & INNOVATION | • |  |
| 8 | Ghost outline rendering + visualization polish | • Semi-transparent predicted outline for occluded objects • Predicted future trajectory (dotted line) overlay • Trajectory trail rendering with fade effect | M4 + M2 |
| 9 | GenAI augmentation + ablation study | • GAN-based appearance augmentation for Re-ID training • Ablation: tracker with/without Re-ID, with/without motion model • Benchmark: MOTA, IDF1, HOTA across all configurations | M3 + M1 |
| 10 | Demo scenario development | • Record and process demo videos (see Section 5) • Shell game scenario implementation • Cross-scenario performance comparison | All |
|  | PHASE 4: POLISH & PRESENTATION | • |  |
| 11 | Report writing + video production | • Final project report (methodology, results, analysis) • Demo video with narration and annotations • Ethics & privacy discussion section | All |
| 12 | Presentation prep + final submission | • Slide deck and live demo preparation • Rehearsals and timing optimization • Code cleanup, documentation, final submission | All |

# 4. Team Role Distribution

Each member owns a primary module end-to-end while contributing to integration tasks. This structure ensures clear accountability while preventing silos.

MEMBER 1 — Detection & Open-Vocabulary Lead

- Primary ownership: YOLOv11 inference pipeline, TensorRT optimization, Grounding DINO integration - Key deliverable: Detection backend that seamlessly switches between fast closed-set (YOLO) and flexible open-vocab (Grounding DINO) modes - Secondary: Assist with ablation study design, contribute to final report (detection methodology section) - Skills exercised: Model optimization, inference engineering, foundation model integration

MEMBER 2 — Tracking & Motion Prediction Lead

- Primary ownership: BoT-SORT/Deep OC-SORT integration, Kalman filter tuning, LSTM motion predictor, occlusion state machine - Key deliverable: Tracking engine that maintains IDs through occlusions and predicts future positions accurately - Secondary: Ghost outline positioning logic (coordinates with M4 for rendering), contribute to report (tracking methodology) - Skills exercised: State estimation, sequence modeling, association algorithms

MEMBER 3 — Re-Identification & GenAI Lead

- Primary ownership: OSNet/FastReID training, feature bank architecture, Re-ID matching pipeline, GAN-based augmentation - Key deliverable: Re-ID system that correctly identifies objects returning after extended absence with reported confidence scores - Secondary: Ablation study execution and quantitative benchmarking, contribute to report (Re-ID & GenAI sections) - Skills exercised: Metric learning, generative models, evaluation methodology

MEMBER 4 — Visualization, Dashboard & Demo Lead

- Primary ownership: All visual overlays (boxes, trails, ghost outlines, predicted paths), analytics dashboard, demo video production - Key deliverable: Polished real-time visualization + interactive analytics dashboard with heatmaps, speed graphs, and dwell-time analysis - Secondary: Demo scenario setup and recording, presentation slide design, contribute to report (results visualization & business case) - Skills exercised: Data visualization, UI/UX design, real-time rendering, storytelling

# 5. Demo Scenarios

Three carefully designed scenarios that collectively demonstrate every capability of the system. Each scenario targets different rubric criteria.

## Scenario A: “The Crowded Room” (Core Tracking)

Set up a camera in a room. 5–6 people walk around, cross paths, occlude each other, pick up and pass objects. The system maintains perfect identity tracking through all interactions.

- Demonstrates: Multi-object tracking, occlusion handling, Re-ID through occlusions, trajectory trails, analytics dashboard

- Business framing: Retail foot traffic analysis — understanding customer movement patterns, dwell zones, and interaction hotspots

- Equipment: Single webcam or phone camera, any indoor space

## Scenario B: “The Disappearing Act” (Re-Identification)

A person walks through the camera’s field of view, exits completely, waits 30+ seconds, then returns from a different direction. The system recognizes them and restores their original ID with a confidence score.

- Demonstrates: Long-term Re-ID, feature bank with temporal decay, confidence scoring

- Business framing: Security and surveillance — identifying returning individuals across time

- The wow moment: “Person #3 returned — confidence: 94.2%” displayed on screen as they re-enter

## Scenario C: “The Shell Game” (Occlusion Reasoning)

Place 3 colored balls under 3 identical cups. Shuffle the cups quickly. The system tracks which ball is under which cup using continuous motion tracking and occlusion reasoning.

- Demonstrates: Occlusion reasoning, ghost outlines, motion prediction, object-container association

- Business framing: Warehouse and logistics — tracking items inside containers, package association

- The wow moment: After shuffling, the system reveals its prediction of which ball is under which cup. Show a split-screen: the real arrangement vs. the system’s prediction

## Scenario D: “Find the...” (Open-Vocabulary)

Hold up a random object nobody mentioned beforehand. Type a text description (“find the red water bottle”). The system instantly highlights and begins tracking it. Move it around — the tracker follows with a smooth trajectory trail.

- Demonstrates: Grounding DINO open-vocabulary detection, foundation model → tracker handoff, generative AI integration

- Business framing: Flexible inventory tracking — track any item without retraining

- The wow moment: The object was never in the training set. The system finds it anyway from a text description alone

# 6. Evaluation Strategy

## 6.1 Datasets

| Dataset | Purpose | Key Metrics |
| --- | --- | --- |
| MOT17 | Primary benchmark for multi-object tracking evaluation | MOTA, IDF1, HOTA, ID switches |
| MOT20 | Dense crowd scenarios — stress test for occlusion handling | MOTA, IDF1, HOTA |
| Market-1501 | Re-ID model training and evaluation | mAP, Rank-1 accuracy |
| Custom videos | Demo scenarios recorded by team (Scenarios A–D) | Qualitative + latency (FPS) |

## 6.2 Ablation Study Design

A systematic ablation study to demonstrate the contribution of each module. This is critical for scoring well on “Research Depth” and “Application of Techniques.”

| Configuration | What It Tests |
| --- | --- |
| YOLO + Simple SORT (no deep features) | Baseline — how far does basic IoU tracking get you? |
| YOLO + BoT-SORT (with deep features) | Value of appearance features in association |
| Above + Re-ID module | Value of long-term re-identification on ID switches |
| Above + LSTM motion model | Value of learned motion prediction vs. standard Kalman |
| Above + GAN-augmented Re-ID training | Value of synthetic data augmentation on Re-ID accuracy |
| Full system (all modules) | Complete system performance — the sum is greater than the parts |

## 6.3 Key Metrics

- MOTA (Multiple Object Tracking Accuracy): Overall tracking quality combining false positives, misses, and ID switches

- IDF1 (ID F1 Score): Identity preservation — how well the system maintains consistent IDs over time

- HOTA (Higher Order Tracking Accuracy): Balanced metric combining detection and association quality

- ID Switches: Number of times an object’s ID incorrectly changes — directly measures occlusion and Re-ID performance

- FPS (Frames Per Second): Real-time capability on target hardware

- Re-ID Rank-1 / mAP: Accuracy of re-identifying objects after extended absence

# 7. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| GPU access bottleneck | Can’t run models at target FPS during development | Use Google Colab Pro / university GPU cluster. Develop with smaller models first, scale up later |
| Shell game too hard | Fast shuffling causes tracking loss | Start with slow shuffles, increase speed. If tracking breaks at high speed, present the failure analysis honestly — professors respect that |
| Re-ID accuracy too low | System fails to recognize returning objects | Show confidence scores transparently. Use controlled scenarios with distinct clothing/appearance for demos |
| Scope creep | Too many features, nothing polished | Week 6 checkpoint: core tracking must work. All “nice-to-have” features are Phase 3 only |
| Integration failures | Modules work independently but break when combined | Define shared data contracts in Week 1. Integration testing starts Week 6, not Week 10 |

# 8. Ethics & Privacy Considerations

Person tracking systems raise significant ethical concerns that must be addressed in the report and presentation. This section strengthens alignment with Course Learning Outcome 4 (Ethics & Social Responsibility) and maps directly to Week 10 course content.

- Surveillance & consent: Discuss the tension between security benefits and individual privacy rights. All demo videos must use only consenting team members.

- Bias in Re-ID: Re-identification models can exhibit racial and gender bias due to imbalanced training data. Document any observed disparities and discuss mitigation strategies.

- Dual-use concerns: The same system that enables retail analytics can enable mass surveillance. Discuss responsible deployment frameworks and access controls.

- Data retention: In a production system, how long should tracking data be stored? Discuss GDPR-style data minimization principles.

- Transparency: Should tracked individuals be notified? Discuss visible vs. covert surveillance and the ethical implications of each.

Next step: Assign team members to roles, set up the shared repository, and begin the Week 1 literature review.